| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| --- | --- | --- | --- | --- | --- |
| Seek suitable tenant for the new pavilion | Seek a suitable sports club to lease the building and use the park for sport | N/a | Valuations and Estates/ Parks Management | ASAP | It is proposed to re-market the opportunity shortly. Currently ascertaining the condition of the bowls pavilion and whether the bowls club are likely to be able to continue using it long term. Foscp added pavilion lease details to web site and noticeboard to promote new opportunity. |
| Remove base of former drinking fountain | This feature is now redundant | Revenue | Technical Team | When funds allow | Outstanding |
| Repair of fencing around courts | Holes in chain link |  | Technical Team | When funds allow. | Outstanding |
| Removal of self-seeded sapling from chain link fence | Near Rutland Drive entrance | Parks budget | Grounds Team | February 2015 | Brambles due to be removed from by Paddock fence in Feb 2016 |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| Removal of slab by former pavilion | Located in grass close to where pavilion was formerly located. | Revenue | Technical Team | When funds allow | Outstanding |
| Create new circular path around park and install seats | Provide path link between pavilion and Romany Gardens gate entrance. | Capital | Technical Team | Subject to funding and consultation. | Outstanding. To be considered as part of the proposed projects funded by TfL this year. |
| Carry out planting outside the new pavilion | There is currently a bare bed which needs planting up | Environmental Improvements Budget | Parks Management | March 2014 | Plants were put in, but they were subsequently vandalised. More plants ordered were also pulled out in 2015. Layer of bark mulch to be added in 2016. |
| Wetland meadow and seasonal pond. | Meadow cut to be undertaken so that the recently seeded yellow rattle have a better chance to establish. Provide friends group with a copy of the 10 year management plan for the site and review progress after 3 years. | Local Committee/ Sutton Nature Conservation Volunteers | Biodiversity Team | 2014. Further works in subsequent years. | Meadow cut to be undertaken in Spring 2016. Site to be surveyed in the summer to establish whether any further seeding/ planting works required later this year. |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| Temporary fencing adjacent to burnt out house | Review presence of fencing at this location. | Revenue | Parks management | Summer 2015 | Temporary fencing to be retained for time being. |
| Provide slabs in front of two seats close to public footpath | The areas in front of the seats are often muddy | Revenue/ capital | Technical Team | When funds allow | Work no longer required. One seat was removed as it was vandalised; the other one was removed following concerns re ASB. |
| Consider additional seating for adjacent to path by gym and outside tennis courts | To be looked at when carrying out summer walk around with friends group. | Capital | Technical Team | When funds allow | New action for 2016 |
| Re-colouring of ball court | The existing surface is becoming worn due to usage | Capital | Technical Team | 2017, subject to funding | New action |
| To extend height of fencing at The Close entrance for security reasons | Suggested by friends group to help prevent people accessing the park when it is locked. | Capital | Technical Team | 2016, subject to public realm funding. | New action |
| To improve the Morden Way entrance of the park | Carry out gate repairs, install a tarmac pad and new welcome signs for this entrance and the paddock entrance. | Capital | Technical Team | 2016, subject to public realm funding. | New action |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| Resurfacing and lining of car park | Car park is in need of resurfacing, which will also greatly enhance the appearance of the site. | £10k-15k. Funding source unidentified as yet | Technical Team | When funds allow | Work completed 2015. |
| Improve appearance of main entrance | Paint height barrier and posts, relocate ‘beware pedestrians’ sign, straighten bowls sign. Also paint line to separate pedestrian/ vehicle access and mark 3 x 5 mph markings on driveway. | Revenue/ Capital | Technical Team | When funds allow | Work completed 2015. Funded from public realm. |
| Remove redundant telegraph pole by former pavilion | Contact BT to arrange removal | TBC | Technical Team | ASAP | Completed 2015. |
| Removal of fence panels fallen in ditch covered with vegetation need removal | Adjacent to pathway alongside The Paddock. | Revenue | Grounds Team | February 2015 | Completed 2015. |
| New noticeboard for the friends to raise awareness about the park and friends group activities, and to promote new pavilion lease. | Positioning to be finalised | Public realm | Technical Team | February 2015 | Completed. Noticeboard installed February 2015. |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| New litter bins and dog bins | Some seats and entrances do not have litter bins near to them; some dog bins are in bad condition | Revenue/ Capital | Technical Team | Public realm monies allocated for 4 new litter bins and 4 new dog bins | Completed 2015 |
| Relocate dog bin by former pavilion to pathway | Now that tarmac path has been removed, would be better sited by the main path | Revenue | Technical Team | When funds allow | Work completed in Feb 2015 as part of works to install new dogs bins and litter bins funded by Local Committee. |
| Re-installation of interpretation panel | This was vandalised in 2014 – legs were broken. | Revenue | Biodiversity Team | Spring 2015. | Completed 2015. |
| Enhance tarmac running down the northern side of the tennis courts | Currently it is dilapidated and cracking | Parks budget | Technical Team | When funds allow | Completed. Whole path was resurfaced using public realm monies in 2015. |
| Bulb planting | 1000 daffodil bulbs to be made available for friends group to plant | Parks budget | Parks Management | October 2014 | Friends were provided with 1000 bulbs in Autumn 2015 and arranged a successful planting in conjunction with Glenthorne School. |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| New bollard | Between playground and bowls club to prevent vehicular access through to pavilion. | Capital | Technical Team | When funds allow | Completed January 2016. |
| New gym equipment | 4 new items to be installed in Spring 2015 | Capital | Technical Team | Public realm funding secured by friends group. Due to be installed in April 2015 | Completed 2015. |
| Site assessment | Carry out Green Flag style assessment of the park for a second year with the friends group | Revenue | Parks management | Summer 2015 | Carried out in July 2015. |
| Fire hydrant for pavilion | Install fire hydrant in the vicinity of the new pavilion as suggested by friends group. | Capital | Sutton and East Surrey Water | When funds allow | SESW provided quote for the works in 2014. £16,362 + VAT to install hydrant adjacent to pavilion. £13,901 + VAT to install it by far corner of car park. |
| Planting of 10 trees in the park | Playground and adjacent to car park. Some trees planted last year had died. | Local Committee’s Participatory budget | Arboricultural Team | December 2014 | Completed |
| Removal of dead tree near playground |  | Revenue | Arboricultural Team | January 2015 | Completed |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| Fit metal covers to new downpipes on pavilion | Original plastic guttering susceptible to vandalism | Parks budget | Technical Team | March 2014 | Completed |
| Complete installation of multi-use games court and BMX cycling area. | Goal ends to be erected in court furthest from the houses and area to be line marked; BMX course to be marked out on other court | £40,000 £35k London Marathon Trust funding, £5,000 CNWP LC funding) | Technical Team | March 2014, weather permitting | Completed |
| Fill any holes within mown paths in Sutton Common Paddock | Holes to be filled in with topsoil | Parks revenue budget | Grounds Team | March 2014 | Completed |
| Enhancements to the playground | Replacing of existing ‘Tiger mulch’ pathways with wetpour safety surfacing | Public Realm | Technical Team | Spring 2014 | Completed |
| Removal of vegetation outside new pavilion | These shrubs used to be located on the boundary of the playground, but the size of the playground has since been reduced | Parks budget | Grounds Team | 2014 | Completed |
| Clearance of drainage ditch, The Paddock. | Jet through covered sections of ditch line along the edge of The Paddock | Parks budget | Technical Team | January 2014 | Completed |
| Clear two blocked drains in the public footpath | Two up-and-over drains to be knocked through to enable any blockages to be cleared | Highways Dept | Charlie Izzillo | TBC | Completed |
| Action | Detail | Cost/ Budget | Responsibility | Expected Completion | Status Comments |
| Replacement of chain link fence dividing tennis courts from multi-use/ BMX courts with weld mesh fence | Existing fence susceptible to having holes cut in it and has numerous repairs. Weldmesh is more resistant to vandalism. | Public Realm | Technical Team | Spring 2014 | Completed |
| Replacement of existing bollards at end of car park | New sturdy, metal bollards to be installed, which will help to prevent unauthorised vehicular incursions | Public Realm | Technical Team | Spring 2014 | Completed |
| Erect new welcome sign at Rutland Drive entrance into the park | Currently no sign here. | Environmental Improvements Budget | Technical Team | Spring 2014 | Completed |
| Mulch beds at entrance to park | Thick layer of bark chippings will help to keep weeds down | Parks budget | Grounds Team | February 2014 | Completed |
| Tennis courts | Repair tennis net or replace with metal net. | Revenue or capital | Technical Team | When funds allow | Complete. Net replaced 2015. |